Client Proposal

Automation strategy and delivery plan

Prepared for Northwind Logistics

Engagement Goal

Design and implement a document automation pipeline that produces board-ready operational reports, client packs, and internal review documents with consistent formatting and near-zero manual editing.

Scope

Phase 1: Discovery, document inventory, and output design system

Phase 2: Template and generator implementation

Phase 3: Validation, rollout support, and handoff

Delivery Plan

| Phase | Duration | Outcome |
| --- | --- | --- |
| Discover | 1 week | Map existing workflows and define the output set with stakeholders. |
| Build | 3 weeks | Implement generators, formatting helpers, and delivery hooks. |
| Rollout | 1 week | Run UAT, train operators, and finalize production controls. |

Commercials

| Item | Amount | Notes |
| --- | --- | --- |
| Implementation fee | $24,000 | Fixed price for the initial delivery scope. |
| Optional managed support | $3,000/mo | Includes template changes, regression checks, and issue triage. |

Why This Works

Speed: Minutes of manual formatting become one command

Consistency: Every generated document uses the same structural rules

Control: The output can be validated in CI before it reaches customers

Risk: Minimal, because the rollout plan stages approval and UAT before cutover

Decision Snapshot

| Dimension | Status | Comment |
| --- | --- | --- |
| Budget posture | Approved | Implementation fee is fixed and support remains optional. |
| Delivery risk | Contained | The phased rollout reduces cutover risk and preserves review checkpoints. |
| Decision urgency | This Week | Closing by Friday preserves the preferred implementation slot. |